Change Request Form

## Change Request details

| Change Request details |  |  |  |
| --- | --- | --- | --- |
| Change Request Title | Alignment of Migration Baseline Documents to Mod P487 |  |  |
| Change Request Number | CR065 |  |  |
| Originating Advisory / Working Group |  |  |  |
| Risk/issue reference | R499, R705 |  |  |
| Change Raiser | Warren Fulton | Date raised: | 20/05/2026 |

For further guidance on how to complete this document please see the supporting Change Request Form Guidance for Programme Participants. The guidance will support raising a change and responding to a change request via Impact Assessment. The Change Raiser should consider sharing the draft Change Request Form with impacted programme parties, prior to submission to PMO. The guidance, as well as other key documents are referenced below and can be found via the MHHS website.

Change Request to be read in conjunction with:

MHHS Change Request Form Guidance for Programme Participants

MHHS Change Control Approach

MHHS Governance Framework

Ofgem’s MHHS Transition Timetable

### Part A – Description of proposed change

Guidance – This section should be completed by the Change Raiser when raising the Change Request.

| Part A – Description of proposed change |  |  |
| --- | --- | --- |
| Issue statement: (the issue that needs to be resolved by the change) Following the approval Modification P487, BSC Section C ‘BSCCo and its Subsidiaries’ 12.12.8 introduces migration incentives by restricting a supplier's ability to register new Metering Systems if they fail to complete migration on time by M15, other than in accordance with an exemption from the MHHS SRO. Following this approval, the Migration Framework currently does not adequately reflect the addition of section 12.12.8 nor does the Migration framework include the MHHS SRO exemption process / Acquisition Ban Appeals Process. |  |  |
| Description of change: (the change being proposed) During the process of consideration of Modification P487 Ofgem and stakeholders requested clarity on the process for imposing and lifting the Acquisition Ban, and protections to ensure that the ban was not applied where failure to complete migration was wholly due to circumstances outside of the supplier’s control. The MHHS Programme provided draft changes to the Migration Framework that set out the processes to be applied, and introduce an SRO exemption process where failure is due to circumstances outside of the supplier’s control. Ofgem’s decision to approve P487 makes it clear that “the MHHS Programme will promptly raise a Programme Change Request to revise the MHHS Migration Framework substantially in line with the draft documentation provided to the BSC Panel in December 2025”. This change request will make all the necessary changes to the Migration Framework to implement P487 as set out by Ofgem. Additionally, this change request looks to include the SRO Exemption Process illustrative Scenarios into the the Migration Framework. These scenarios were not included in the Migration Framework redlining consulted on as part of P487, but they were included in the consultation as a separate artifact. This CR looks to make these illustrative scenarios part of the Migration Framework to provide clarity on how different circumstances are likely to be taken into account as part of the SRO’s exemption consideration. |  |  |
| Desired implementation date and rationale: (proposed implementation date of the change and why this date is required) The desired implementation date is 26th June 2026. This is to align the migration framework changes to Mod P487 which currently has an implementation date of 26th June 2026. |  |  |
| Justification for change: (please attach any evidence to support your justification including why it should be exempt from the change freeze) This change is necessary to support the implementation of P487, which will come into force no later than 26 June 2026. | Change Freeze criterion impacted | Yes / No |
|  | Fixing a design defect | No |
|  | Critical to M10/M15 | YES |
| Consequences of no change: (what would happen if the change was not implemented) Ofgem has noted that they “expect that MHHS Programme will promptly raise a Programme Change Request to revise the MHHS Migration Framework substantially in line with the draft documentation provided to the BSC Panel in December 2025.” If there were no change, the Migration Framework would not be aligned to Suppliers’ M15 Obligations (as per P487) and would result in suppliers who cannot complete migration by M15 due to circumstances outside their control without protections and therefore subject to an Acquisition Ban. P487 will be implemented by 26 June whether or not this change is made. Without this change suppliers will have no basis for seeking an exemption and the SRO will have no basis for issuing an exemption. |  |  |
| Alternative options: (alternative options or mitigations that have been considered) None Identified. |  |  |
| Risks associated with potential change: None Identified. (risks related to implementation of the proposed change that have been identified) |  |  |
| Stakeholders consulted on the potential change: (Please document the stakeholders, or stakeholder groups that have been consulted to date on this change. The Change Raiser should consult with relevant programme parties in the drafting of the request, prior to submission to PMO). Changes to the Migration Framework Text were consulted upon during the P487 Modification Consultation Process as part of the ‘P487 Send Back Consultation’. Responses to the Send Back Consultation can be found here: P487 Incentive of BSC Supplier Parties to meet the M15 MHHS Milestone - Elexon BSC The responses to the consultation were discussed at a subsequent Working Group on 27 November 2025 with changes proposed to address many of the issues that had been raised by the consultation responses. The Working Group agreed that the issues raised in the consultation had been addressed. |  |  |
| Target date by which a decision is required: | 24th June 2026 |  |

### Part B – Initial Impact of proposed change

Guidance – This section should be completed by the Change Raiser before being submitted to the MHHS PMO.

Please document the benefits of the change and to delivery of the programme objectives

| Programme Objective | Benefit to delivery of the programme objective |
| --- | --- |
| To deliver the Design Working Group’s Target Operating Model (TOM) covering the ‘Meter to Bank’ process for all Supplier Volume Allocation Settlement meters | The Migration Framework Changes supports delivery of the TOM by aligning Migration processes to the regulatory and commercial incentive for Suppliers to migrate Metering Systems to the MHHS arrangements within the required timeframe. This helps ensure the market transitions consistently to the TOM operating model and reduces the risk of prolonged dual-running between legacy and MHHS processes. |
| To deliver services to support the revised Settlement Timetable in line with the Design Working Group’s recommendation | The revised Settlement Timetable relies on Suppliers operating under MHHS arrangements at scale and within agreed migration windows. The changes to the migration framework and the introduction of the MHHS SRO exemption process, and the process for the M15 Customer Acquisition Ban, supports in reducing the risk that delays by individual Suppliers could undermine Settlement performance, data quality, or operational stability during the transition period. |
| To implement all related Code changes identified under Ofgem’s Significant Code Review (SCR) | The Changes to the Migration Framework acts as an enabling governance mechanism that supports implementation and compliance with the wider suite of SCR-driven MHHS code changes. The introduction of new processes strengthens the overall regulatory framework by ensuring Suppliers remain aligned to mandated migration obligations and reinforces the effectiveness of modification P487. |
| To implement MHHS in accordance with the MHHS Implementation Timetable | The changes to the migration framework directly supports delivery against the MHHS Implementation Timetable and reduces the risk of slippage beyond programme milestones and thereby strengthening decisions to M16. |
| To deliver programme capabilities and outcomes to enable the realisation of benefits in compliance with Ofgem’s Full Business Case | Timely and complete migration of Suppliers is critical to achieving the forecast benefits set out in Ofgem’s Full Business Case, including improved Settlement accuracy, faster access to data, enhanced flexibility enablement, and reduced industry inefficiencies. The Changes to the Migration Framework supports benefit realisation by increasing confidence, via the introduction of new processes, that migration will complete on time and that the industry can transition fully to the enduring MHHS arrangements without extended coexistence of legacy processes. |
| To prove and provide a model for future such industry-led change programmes | P487 demonstrates how targeted incentive and compliance mechanisms can be used within industry governance frameworks to support delivery of complex, cross-industry change programmes and utilises the precedent set for M14 for linking programme milestones to enforceable operational consequences. The changes to the Migration Framework strengthens this by providing detailed and actionable processes that can be utilised as blue prints for future industry-led change programmes. |

Guidance – Please document the known programme parties and programme deliverables that may be impacted by the proposed change

| Impacted areas | Impacted items |
| --- | --- |
| Impacted Parties | Suppliers, MHHS SRO, BSCCo, RECCo |
| Impacted Deliverables | Migration Framework |
| Impacted Milestones | M15 |

Note – Please refer to MHHS DEL174 Change Request Guidance for Programme Participants for information on how to score the initial assessment.

Guidance – Please include a reference and link to any additional documentation which the change relates to.

| Change Request to be read in conjunction with: |  |
| --- | --- |
| Title | Reference |

### Part C.1 – Summary of Impact Assessment

### Note – This section will be completed initially by the Change Raiser and then by Programme Participants as part of the full Impact Assessment.

### All Impact Assessment responses will be considered public and non-confidential unless otherwise marked. If there are any specific elements of the response (e.g. costs) that are confidential, please mark the specific sections as confidential rather than the response as a whole. The MHHS Programme will publish all Impact Assessment responses and redact any confidential information as noted.

Guidance – Programme Participants are required to:

- Respond with ‘Agree’, ‘Disagree’ or ‘Abstain’, deleting as appropriate. If the respondent agrees, they can provide additional evidence to further support the assessment. If the respondent disagrees or abstains, they should provide a detailed rationale as to why.

- Add any additional effects that have not already been identified. In doing so, they should provide as much detail as possible to allow a robust assessment to be made.

- Indicate whether the change would have a minor, medium or significant impact on their activities, referring to slide 16 of MHHS-DEL171 Change Control Approach to assess each criterion, using N/A to indicate no impact.

- Proceed to Part C.2 for Impact Assessment Recommendation response once completed.

Part C.1 – Summary of Impact Assessment (complete as appropriate)

Effect on benefits P487 introduces a customer acquisition ban for suppliers who have not completed migration by M15 other than in accordance with an exemption from the SRO. These changes also introduce the SRO exemption process. The SRO exemption process seeks to ensure that the fairness principle is upheld ensuring that Suppliers are treated fairly in cases where events outside of their control impact their ability to complete migration at M15. These processes work together to enable the effective implementation of P487. P487 is expected to have a positive effect on MHHS benefits by improving the likelihood of migration completing by M15 allowing a timely move to M16 and avoiding delay to the realisation of MHHS benefits.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection. Where possible, Impact Assessment respondents to identify and describe any further impacts. Impact Assessment respondents should consider and provide detail of any additional effect e.g. whether there will be an impact on when a benefit will be realised; who will realise the benefit; the extent to which the benefit will be realised. Where possible, contextual information should be included e.g. the benefit will be delayed by X weeks; the change means Y population will also realise the benefit. Please indicate below, using an (X), the extent to which you believe implementing this change would impact Programme benefits. - Minor impact; - Medium impact; - Significant impact.

Effect on consumers P487 has been approved by Ofgem and will come into force by 26 June at the latest. Without this change there will be no SRO exemption process, raising the risk that consumers may not be able to switch to the supplier of their choice where that supplier has failed to complete migration by M15, but through circumstances outside of their control for which an SRO exemption would have been available had the process been in place. This chance will ensure that consumers benefit from prompt implementation of MHHS and are protected from unintended competition constraints as a result of inadequate implementation of P487.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection. Where possible, Impact Assessment respondents to identify and describe any further impacts. Impact Assessment respondents should consider and provide detail of any additional effect e.g. whether there will be an impact on service delivery to consumers; will there be a cost impact to consumers; will there be a choice impact to consumers? Where possible, contextual information should be included e.g. what is the scale of the effect? Will the effect be permanent? Please indicate below, using an (X), the extent to which you believe implementing this change would impact consumers. - Minor impact; - Medium impact; - Significant impact.

Effect on schedule P487 is expected to have a beneficial impact on ensuring that all parties take the steps within their control necessary to complete migration by the scheduled M15 date. This change is integral to the effective implementation of P487 and therefore contributes to ensuring M15 is achieved.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection. Where possible, Impact Assessment respondents to identify and describe any further impacts. Impact Assessment respondents should consider and provide detail of any additional effect e.g. will the schedule/milestones be directly impacted; will the schedule/milestones be indirectly impacted. Where possible, contextual information should be included e.g. the change will delay the project by X days; the change will require additional resource to complete (though detail resource in resource section); the delay can/cannot be recovered by condensing Y activity. Please indicate below, using an (X), the extent to which you believe implementing this change would impact your ability to meet the Programme schedule. - Minor impact; - Medium impact; - Significant impact.

Effect on costs There will be a small cost to the MHHS Programme from establishing the SRO exemption process, including the role to be played by the IPA in respect of any challenge to SRO exemption decisions or to the data used to determine the application or lifting of an Acquisition Ban. There are no direct costs to other MHHS participants.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection. Where possible, Impact Assessment respondents to identify and describe any further impacts. Impact Assessment respondents should consider and provide detail of any additional effect e.g. will the change cause a loss of income; will the change cause additional cost; will the change cause a reprofiling of cost? Where possible, contextual information should be included e.g. whether it is capital or operating expenditure that will be affected; what period costs will be affected in; what the rough order of magnitude of the cost impact will be and if organisation will be able to absorb it? Please indicate below, using an (X), the extent to which you believe implementing this change would impact your organisation’s costs. - Minor impact; - Medium impact; - Significant impact.

Effect on resources This change has no effect on resources.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection. Where possible, Impact Assessment respondents to identify and describe any further impacts. Impact Assessment respondents should consider and provide detail of any additional effect e.g. will there be an impact on tools or equipment; will there be an impact on staff capacity; will there be an impact on staff skills or capability? Where possible, contextual information should be included e.g. the change will require X additional staff for Y period of time; the change requires Z training or support. Please indicate below, using an (X), the extent to which you believe implementing this change would impact your organisation’s resources. - Minor impact; - Medium impact; - Significant impact.

Effect on contract This change requires an additional appeal activity from the IPA. Otherwise it has no effect on contracts.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection. Where possible, Impact Assessment respondents to identify and describe any further impacts. Impact Assessment respondents should consider and provide detail of any additional effect e.g. whether there will be an impact on contracts with sub-contractors; whether there will be an impact on contracts with vendors; whether there will be an impact on contracts with regulators/ESO. Where possible, contextual information should be included e.g. the changes will require new contracts to be created; the changes will variations to existing contracts; the changes will affect ability to meet contract requirements. Please indicate below, using an (X), the extent to which you believe implementing this change would impact your organisation’s contracts. - Minor impact; - Medium impact; - Significant impact.

Risks Change Raiser to provide initial impact assessment. There is a risk that if this change is not made suppliers who cannot complete migration by M15 due to circumstances outside their control might be subject to an Acquisition Ban. P487 will be implemented by 26 June whether or not this change is made. Without this change suppliers will have no basis for seeking an exemption and the SRO will have no basis for issuing an exemption.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection. Where possible, Impact Assessment respondents to identify and describe any further impacts. Impact Assessment respondents should consider and provide detail of any additional effect e.g. will existing risks be affected; will new risks be created? Where possible, contextual information should be included e.g. the change will affect the likelihood of a risk occurring, the change will affect the impact the risk would have, the change will require additional controls and mitigation. Please state any additional risks introduced by the change.

### Part C.2 – Impact Assessment Recommendation

### Note – This section must be completed initially by the Change Raiser and then by Programme Participants as part of the full Impact Assessment.

Guidance – The primary reporting metric of the Impact Assessment is the recommendation response. The consolidated response will be presented to the relevant governance group(s) and decision maker(s) with the totals for ‘Agree’, ‘Disagree’ or ‘Abstain’. As such, please ensure this section is completed before the form is returned to MHHS PMO. Provide detailed rationale and evidence in the commentary field.

Part C.2 – Impact Assessment Recommendation (mandatory)

Recommendation Change Raiser to provide initial recommendation. It is recommended by the Change Raiser the change is approved.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection. Please indicate below, using an (X), the extent to which you believe implementing this change would impact the Programme and/or your organisation overall. - Minor impact; - Medium impact; - Significant impact.

Change Freeze Change Raiser to provide justification that their Change Request meets the Change Freeze criteria (critical to M10 and/or fixes a defect in the design). This change is essential to the effective implementation of P487 which will come into force on 26 June whether or not this change is made.

<Delete as appropriate>: Agree Disagree Abstain

Impact Assessment respondents to add supporting commentary to support their selection.

Impact assessment done by: <Name>

Guidance: If you are a third party responding on behalf of another Programme Participant, please state this in your response.

Impact assessment completed on behalf of: <Name>

### Part D – Change approval and decision

Guidance: The approvals section will be completed by the MHHS PMO once the Impact Assessment has been reviewed.

Part D - Approvals

Decision authority level <Based on the impact assessment, state who is required to make a decision concerning this change>

Guidance - This section will be completed by the MHHS PMO and Change Owner following the review of the impact assessment and decision reached by the SRO.

| Part D – Change decision |  |  |  |  |
| --- | --- | --- | --- | --- |
| Decision: |  | Date |  |  |
| Approvers: |  |  |  |  |
| Change Owner: |  |  |  |  |
| Action: |  |  |  |  |
| Changed Items | Pre-change version |  | Revised version |  |

### Part E – Implementation completion

Guidance - This section will be completed by the MHHS PMO at the end of the post-implementation process.

| Part E – Implementation completion |  |  |  |
| --- | --- | --- | --- |
| Comment |  | Date |  |

Guidance – The Closure Checklist in MHHS DEL175 Change Log must also be completed by MHHS PMO at this stage.

| Checklist Completed | Completed by |
| --- | --- |
| Yes/No |  |

Guidance – This section will be completed by the MHHS PMO at the end of the post-implementation process and should be used to add any appropriate references of the change once it has been completed.

| References |  |  |
| --- | --- | --- |
| Ref | Document number | Description |